M1 Demonstration — Handover to Allen

Interest and profile model · the four-day demonstration

Read this first Of your four blocking items, none blocks the demonstration. Items 2 and 3 are gated on the conformance check, which is withdrawn — task 19 and task 4 are out of the four days. Items 1 and 4 are production-scoped and you say so yourself. Section 6 lists five things that are not on your list and two of them fail on the day if nobody acts.

# 1.  What you are receiving

| File | What it is |
| --- | --- |
| generate_demo_events.py | The dataset generator. Mine, task 8. Checked in. |
| run_data_checks.py | The data checks. Mine, task 9. |
| post_picker_categories.txt | The canonical twenty three, from Aravinth, 10 September. |

Neither script is yours to run as an owner, but you will want to run the checks, because they are how you find out whether the engine is right before the room does.

python generate_demo_events.py --categories post_picker_categories.txt \

--mongo "mongodb+srv://..." --db soco

python run_data_checks.py --mongo "mongodb+srv://..." --db soco

--db is the database, not the cluster. A URI ending /soco on cluster nex-dev means --db soco. Both scripts default to the database named in the URI.

Current state: 7 passed, 0 failed, 5 pending. The five pendings are checks 0 and 5 to 8, which read the score store and stay pending until the engine has written to it. Pending is not a failure. Exit code is 0 unless something fails.

The dataset is verified clause by clause against DS-014 §3.1 and §3.2 — 54 of 55 testable clauses pass, and the single deviation is deliberate and recorded as C-61. You are not inheriting anything unverified.

# 2.  Scope changes since DS-015 v3 was issued

### Task 4 and task 19 are withdrawn

No conformance check, and no questions to Aravinth gating one. The running order drops from ten steps to nine; step 10 is gone. This is C-66.

The reason is your own §11.3 finding. D-01 is answered and the answer is no: updateUserInterests is not exported, reads a post from Mongo itself, writes with $inc and swallows every exception in an empty catch. A conformance test against a reimplementation of the delivered formula asserts nothing, and DS-008 §6 says it must not be shown as though it did. Withdrawing it is the honest outcome.

### The generator and the data checks are mine

DS-015 v3 moved them specifically to take a day off you. Your Build Reference §13.6 still has you doing both on days 1 and 2. Please drop them from your plan. This is C-67.

### Task 6 is missing from both your build orders

Neither Build Reference §12.2 nor Build Design §11 contains it. It belongs on day 1, ahead of Method A. Detail in section 7.

### Task 20 is missing from your §13.6

Method and version stamped on every response is a day 4 item. Please keep it.

### Do not build the variant layer this week

Your Build Reference §12.2 puts PT-10 at step 02 with "build this before either method". DS-015 excludes it from the four days and says it needs a written specification first. DS-012 contradicts itself between §2 and §7 and you inherited the wrong half.

Both methods compute for every user from stored data, so no split is required. On the day we point the display at one method or the other by hand.

# 3.  Corrections to documents you hold

### Your DS-007 is version 1.0

Your Build Design §7 says "all 24 tunables". Version 1.1 runs to twenty seven, and the three additions are the M1 ones. You cannot build tasks 5, 10 or 17 correctly without them.

| Ref | Parameter | Launch value |
| --- | --- | --- |
| P-25 | Declared interest floor | 10 (range 0–50) |
| P-26 | Declared interest decays | No |
| P-27 | Cold start popularity window | 30 days |

v1.1 also removes the floor from P-06, where it had been folded in, and rescopes P-07. Copy sent separately. Build the configuration layer against v1.1.

### Four figures in your documents are stale

| Where | Says | Correct value |
| --- | --- | --- |
| Build Reference §5, chart caption | U18 sits at 89, 90 and 91 days | 88, 89 and 92 days (C-61) |
| Build Reference §10.1 | postevents holds 26 documents | 50 as at 10 September, and growing (C-72) |
| Build Design §1 | postevents 26 | As above |
| Build Reference §10.1 | view_duration_seconds on 11 of 13 sampled views | Resample against the 50 |

# 4.  What is now settled

All five DS-008 §11 dependencies are closed, from Aravinth’s answers and your own code reading, both dated 10 September. This is C-71.

| Item | Answer |
| --- | --- |
| D-01 standalone invocation | No. Not exported, reads Mongo itself, $inc, empty catch. |
| D-02 view increment duration gated | No, and structurally cannot be. Duration arrives afterwards via /engagement/view-duration. |
| D-05 leaf or path root | Leaf. products.basicInfo.categoryId points at the leaf node. Nothing collapses it to path[0]. |
| What writes UserEvent | adminService.trackEvent via userEventModel.SCORE_MAP. The path never runs. This closes your task 3 — please also remove it from your Build Reference §14.1, where it is still listed as open. |
| Product category mapping | Does not exist, and is not needed for the demonstration. Open decision with Aravinth. |

Two things remain open and both are Aravinth’s: when to run the cleanup migration on production, and whether the seller category tree should ever map into the twenty three.

### On item 5 — keep the fall-through

Two reasons, neither about the demonstration, since DS-014 needs rungs 2 and 3 only.

- Thirteen users on a dev cluster is not evidence about production.

- Look at the value you quote: "shoes & footwear": 0. The score exists and carries no information. A zero raw normalises to a zero share, which is worse than absence, because absence at least routes to the ladder.

DS-008 §6 already fires rung 4 on either staleness or a failed range check, so the fall-through survives on the range-check clause however universal interestScores becomes. Keep it, keep the distinct log lines, revisit once there is traffic.

# 5.  Five things not on your list

These are not questions from you. They are things you need from me, and two of them fail on the day if nobody acts.

## 5.1  Does the engine age from the reference date or its own clock?

Raise this first. Check 8 compares every narrated score against the generator’s arithmetic with a tolerance of 0.1%. Under H = 30:

0.5 h after generation  ->  scores  0.05% low    ok

1 h                   ->         0.10% low    ok

2 h                   ->         0.19% low    check 8 FAILS

6 h                   ->         0.58% low    check 8 FAILS

24 h                   ->         2.28% low    check 8 FAILS

About one hour of budget. For production the engine must age from its own clock, which is correct. For the demonstration it has to take the anchor from ml_demo_meta.reference_date, or every decayed score drifts low together and twelve narrated users report as disagreeing when nothing is wrong.

This belongs in task 6: the reference clock is configuration, same as the collections.

## 5.2  Your item 9 decision breaks checks 5 to 8

Adding model_version to the unique key is good engineering and I would keep it. But the checker has no notion of it — it groups on method alone. Two generations in the store means check 8 sees two rows per user and category and compares both against one expected value.

The likely trigger is task 12 and running-order step 4: U04 with decay on, then the same user with decay off. If decay-off scores are written under method: "recency_decay" with a different model_version, check 8 picks them up and fails on every one.

Fix, one line Decay-off runs write under a distinct method value — recency_decay_h_inf or similar. check_0 and check_8 filter on the decay method name, so a different string is excluded cleanly. Alternatively do not persist decay-off at all and compute it for display only.

## 5.3  share is missing from your score row

Nowhere in your document does it appear. Item 15 discusses model_version, item 9 the key, but the value itself is only ever raw.

Running-order step 2 is U01’s profile with raw and share, and step 3 is U12 next to U13, which exists solely to show that shares agree while raw scores differ tenfold. Without share those two steps have nothing to show.

event_count is missing too — that is DS-015 task 13’s seven fields. Less critical, but the display script expects it.

## 5.4  Does the engine read weight off the event row?

Not mentioned anywhere. The generator writes weight on every row for the checks’ arithmetic. If the engine reads it instead of deriving from P-06, every check still passes and the configuration layer is decorative. Nothing catches this — it is a code review point, not a data check.

## 5.5  U18 has moved, and the window boundary needs a rule

U18 now sits at 88, 89 and 92 days, not 89/90/91 — C-61, with the evidence in section 9. If anything is built against the old figures it needs correcting.

Related: DS-008 §5 never says whether ninety is inside or outside the long window. C-69 makes all upper bounds inclusive — 7.0 is recent, 30.0 is medium, 90.0 is long. The dataset places no event on a boundary, so nothing in the demonstration depends on it, but the engine needs a rule.

# 6.  The build, task by task

## Task 5 — score store, day 1, RE-02

Seven fields per row. Your Build Reference §12.2 lists six and omits event_count.

user_id · category · raw · share · event_count

· method · model_version · window · computed_at

The last four are the metadata fields DS-012 §2 calls non-optional: without them two methods writing to one store are indistinguishable and no comparison can be reconstructed. computed_at is also what P-08 reads to decide a score is stale at twenty four hours.

Four decisions to make explicitly:

- Uniqueness key is user_id + category + method, plus model_version per your item 9. Tell me upsert or append-only — the display script depends on it.

- share is computed within a method, never across. Mixing Method A’s raw into Method B’s denominator produces numbers that mean nothing.

- Zero denominator: store nothing. DS-008 §4.3. Do not fabricate a uniform share — it is indistinguishable from a genuine spread and hides that the user is unknown.

- Negative raw: clamp at zero, store no share for that user, log a coherence failure. DS-008 §8. It should not occur once task 11 is right, but check 7 needs something to report against.

Index Create the unique index on the key at startup. Without it a re-run silently accumulates duplicate rows instead of overwriting, check 8 compares against whichever copy it reaches first, and the display script shows the same category twice. It works perfectly until the second run.

## Task 6 — collections as configuration, day 1, RE-02

This is the task that removes the need for a demo branch, and it is harder than the one line in DS-015 makes it look.

It is four collections, not two. Method A reads the declared floor from the user record and ages the reversal from the order’s creation timestamp.

events   postevents               <->  ml_demo_events

scores   ml_user_interest_scores  <->  ml_user_interest_scores_demo

users    users                    <->  ml_demo_users

orders   orders                   <->  ml_demo_orders

clock    now()                    <->  ml_demo_meta.reference_date

Swapping a name does not make the shapes compatible. The demo event row carries categories as an array on the event. A postevents row does not — it carries post_id, and the category resolves through the post, which is a join. Your item 13 chooses a reader adapter per source; that is right, and it should be recorded as a decision rather than discovered.

Do not read the weight field off the event row. Weights come from P-06 keyed on event_type, or the configuration layer is decorative and the "retuning is a config change, not a release" position collapses.

## Task 7 — event row schema, day 1, joint, thirty minutes

Your items 10, 11 and 12 settle this and all three match the generator. Recording it so it is agreed rather than assumed:

user_id · event_type · categories (array) · timestamp · weight

· view_duration_seconds   (product_view rows only)

· order_id                (purchase and purchase_reversal rows only)

Declared interests are not in this schema and never appear as events.

## Task 10 — Method A, day 2, RE-03

raw(u,c) = floor(u,c) + SUM over e of   w(e) x 2^( -age(e) / H )

- H is P-04, launch value 30, read from configuration.

- w(e) is P-06, read from configuration, keyed on event_type.

- floor(u,c) is P-25 = 10 where the user declared category c, else 0. It does not decay while P-26 is No.

- Share computed and stored alongside raw.

- Category held as a map key on whatever string the source supplies. No hardcoded category list anywhere.

The floor is read from the user record’s interest array — the users collection, per your item 6. This matters more than it did last week. Aravinth now describes interestScores as the 23 numeric features and interest[] as display-only. That is right for the app and wrong for us, and his own migration dry run is the proof:

set  interestScores."fashion & apparel" = 103     (48 + 36 + 10)

The +10 is the P-25 floor that addInterest seeded at signup. After folding it is fused with ninety three points of behaviour and cannot be recovered. So the floor comes from interest[], never from the scores map, never inferred, and never written into the event stream where the decay term would consume it. I have asked Aravinth to keep that array populated and canonical.

## Task 11 — purchase reversal, day 2, RE-03

The purchase weight of 20 applies at order creation, not at Delivered. A subsequent Cancelled or Rejected applies the same weight negatively, aged from the creation timestamp of the order being reversed, not from the cancellation.

Order placed 12 days ago              20 x 2^(-12/30)  = +15.16

Reversal aged from cancellation (5d)  20 x 2^( -5/30)  = -17.82    net -2.66   WRONG

Reversal aged from original order     20 x 2^(-12/30)  = -15.16    net  0.00   CORRECT

DS-012 v1 told you the opposite and was wrong. Retain the order identifier and its creation timestamp on the purchase row so the reversal can be aged from it whenever the cancellation is noticed. The generator writes order_id on both rows for exactly this.

Do not multiply the reversal by P-07 P-07 is zero at launch and governs negative feedback only — hide, report, skip, none of which are captured. The reversal is not a feedback signal. Multiplying it by P-07 zeroes it and the failure is silent: the profile never corrects itself and nothing in the logs says so.

Verified by check 7: U16 and U17 differ by exactly the purchase contribution, and no category raw anywhere is negative.

## Task 12 — decay sanity check, day 2

Query U04’s scores sorted by raw.

- Decay on: Home & Living must outrank Electronics.

- Decay off: Electronics must outrank Home & Living.

The dataset guarantees the second — Electronics carries 190 units of undecayed weight against Home & Living’s 140, a ratio of 1.36, comfortably above the 1.2 that DS-015 task 8 pins. If Electronics does not lead with decay off, the fault is mine and I want to know. If three-month-old Electronics still leads with decay on, either P-04 is wrong in configuration or decay is not being applied.

See 6.2 before persisting the decay-off run.

## Task 13 — score row field names, day 2, joint, ten minutes

This is the highest-probability way the demonstration fails. Checks 0 and 5 to 8 read these names verbatim from ml_demo_meta.score_store_contract.

collection      ml_user_interest_scores_demo

fields          user_id · category · method · raw

method value    "recency_decay"    (at least some rows)

raw             the score BEFORE the declared floor is applied

If you write score instead of raw, or name the method decay, check 0 fails and checks 5 to 8 skip. The screen fills with PENDING, which looks healthy and validates nothing.

If your naming is the intended one, tell me and I will change the contract in the generator instead. Either way it must happen on day 2, because the display script is written against these on day 3.

One thing to watch Check 8 compares against pre-floor raw scores. If the engine folds the declared floor into raw, U05 and U20 report as disagreeing when you may be fine. The failure message says so.

## Task 15 — Method B, day 3, RE-04

| Window | Ages covered | Weight |
| --- | --- | --- |
| Recent | 0 – 7 days | 0.5 |
| Medium | 8 – 30 days | 0.3 |
| Long | 31 – 90 days | 0.2 |
| — | Older than 90 days | 0 |

Disjoint, not nested. An event falls into exactly one window. A five-day-old event contributes to the recent window only. Nested is the more common implementation and would triple-count recent events, making the weights mean something other than what they appear to mean. U15 is the arithmetic that proves it — six recent, four medium, two long.

A reversal falls into the window of the order it reverses, not the window of the cancellation. That is what makes it cancel exactly here as well.

Writes under its own method value so both methods coexist in one store. Upper bounds inclusive, per C-69.

## Task 17 — cold start, day 3, RE-05

Rungs 2 and 3 only. Different code behind each.

- Rung 2 — U07. Six declared interests, zero events. The declared floor alone, normalised across the declared categories.

- Rung 3 — U11. Nothing at all. Platform-wide category popularity over P-27 = 30 days, computed across the demonstration collection, not over postevents. This is what the 175 filler users exist for.

- Rungs 4 and 5 fall through to rung 3, and the fall-through is logged. See the note on your item 5. The rungs themselves are out of scope this week.

A user with no computed score returns which rung is serving them, never an empty result.

## Task 20 — method and version on every response, day 4, RE-07

The read path returns method and version alongside the score, and the same stamp goes onto the impression event when that exists. Missing from your §13.6; please keep it.

# 7.  Running on a local instance

If the demonstration runs on a local MongoDB rather than nex-dev, nothing about it is compromised. Everything the four days read is produced by the generator — ml_demo_events, ml_demo_users, ml_demo_orders, ml_demo_meta. No application collection is touched. It is arguably safer, since nothing on the day depends on Atlas being reachable.

python run_data_checks.py --mongo "mongodb://localhost:27017/soco_demo"

One trap: two datasets Do not let both of us generate. The generator stamps reference_date from --as-of or run time, and every expected value is computed from it. Two runs two hours apart give two datasets with different expected values and U18 and U14 at different ages. Both sets of checks pass and the two screens disagree. I generate once, you load the four JSON files — or run the checks straight off the folder with --dir, which needs no database at all.

What you lose: task 6’s live path goes untested. The postevents adapter is written for real data and never executed, so it passes the demonstration and breaks on first contact. The dev collections are tiny — 50 postevents, 8 posts, 13 users. A mongodump with the read-only credential and a mongorestore locally costs ten minutes and gives you both sides to test against.

Also: developing as admin on your own machine means the code never discovers it is writing somewhere it should not. Write as though the credential were restrictive.

# 8.  The one operational rule for the day

Regenerate on the morning of the demonstration, or pass --as-of with the actual date and time including the timezone.

--as-of 2026-09-15T15:00+05:30

Not a bare date. A bare date reads as midnight UTC and eats most of the margin before you start; the generator warns about it.

U18 and U14 both sit near window boundaries and both carry roughly a day of margin:

U18, as shipped at 88/89/92

+ 0h   2 events inside the window, 1 outside

+24h   2 inside, 1 outside

+36h   1 inside, 2 outside            cliff has moved

U18, at the 89/90/91 the plan used to specify

+ 6h   1 inside, 2 outside            already broken

That is why C-61 moved it. Check 9 measures the drift and fails once it has eaten the margin, so you will know rather than guess.

The reference date is recorded in ml_demo_meta.reference_date. Every checker reads the anchor from there and never infers it from the events, because U10’s three deliberately future-dated rows make the newest timestamp a week later than the reference.

# 9.  What I need back from you

| Item | By |
| --- | --- |
| Which build order you are executing — Build Reference §12.2 or Build Design §11 | Before day 1 |
| Confirmation that task 6 is on day 1, ahead of Method A | Before day 1 |
| Where the demonstration itself runs — local, or nex-dev | Before day 1 |
| Score store uniqueness key, and upsert or append-only | Day 1 |
| Confirmation the engine takes its clock from ml_demo_meta.reference_date | Day 1 |
| Score row field names agreed, task 13 | Day 2 |
| Decay-off writes under a distinct method value | Day 2 |
| Confirmation the engine derives weights from P-06 and ignores the row’s weight field | Day 2 |

And one to chase Aravinth for yourself, since it is your build that stops: the write-scoped ml_* credential.