SOCO-REC Service Design Agreement  v1.3

SOCO Recommendation Intelligence Engine. The design of the recommendation service. Issued by Kala (Cristo Labs), 22 September 2026. Status: frozen for build. Read with SOCO-REC-DS-017 API Contract v2.2.

# 1. Status of this agreement

- v1.2 removed shadow mode. v1.3 removes references to withdrawn documents; no content changes.

- Where a fact still needs confirming, an assumption is stated and the design is written to it. Assumptions use the same register as DS-017 (Section 11), marked [Assumed: AS-nn].

- If an assumption turns out to be wrong, the owner tells Cristo Labs in writing, and Cristo Labs issues the next version. The build does not stop while that happens.

- Owner of the build: Allen. Aravinth's part: SD-03 hosting, and fallback handling in SOCO_BE.

# 2. Shape of the service

| Ref | Decision |
| --- | --- |
| SD-01 | One codebase that runs two ways. API: recommendations, events, the fraud case interface used by the admin review screen, and a health check. Scheduled jobs: score refreshes, the fraud rules and the fraud calibration rule. Requests stay fast because no heavy calculation happens inside them, and a failed job never touches the feed. |
| SD-02 | Written in Python, the language of the M1 engine. No second language. [Assumed: AS-13] |
| SD-03 | Runs in the same network as SOCO_BE. Only SOCO_BE and the admin panel can reach it, never the public internet. [Assumed: AS-06] |
| SD-04 | Three environments: dev, test and production, each with its own engine database. The check scripts run on test, against constructed data. |

# 3. Modules

| Ref | Decision |
| --- | --- |
| SD-05 | The service is split into twelve modules, listed below. |
| SD-06 | Only platform reads the platform database, with the read-only credential. Only store writes, and only to the engine's own database. |

| Module | What it does |
| --- | --- |
| api | The endpoints in DS-017. |
| config | Loads and reloads settings. |
| slots | The replaceable methods. |
| store | Reads and writes the engine database. |
| platform | Read-only access to the platform database. |
| eligibility | Filter rules: blocks, private posts, out of stock, incognito orders. |
| ranking | Merge, quotas, ordering and the exploration slice. |
| fallback | The fallback ladder. |
| events | Receives events and removes duplicates by event_id. |
| jobs | Refreshes and extracts. |
| fraud | Rules and cases. |
| monitoring | Timings and logs. |

# 4. Configuration

| Ref | Decision |
| --- | --- |
| SD-07 | One versioned configuration file holds every tunable setting, each matching a setting in the Wave 1A build list. |
| SD-08 | Passwords and tokens (database credentials, INGEST_TOKEN) are never in the configuration file or the code. They sit in server environment settings only. |
| SD-09 | Settings reload at least once a minute, and every change is logged in ml_config_changes. If a new file is broken, the service keeps running on the last good version and logs the fault. If no version has ever loaded, it uses the defaults. |
| SD-10 | Each surface has a mode: off or live. There is no shadow mode. At launch a surface is set live only if its pre-launch checks pass. The service owner sets a surface off at once if, in any one day, the operational fallback rate (timeouts, errors and 503s, measured at SOCO_BE) is above 10%, p95 is above 250 ms, errors are above 2%, or an acceptance check fails. Cold-start rungs inside successful responses are not fallbacks and never trigger this. No approval is needed. |

# 5. How a method plugs into a slot

| Ref | Decision |
| --- | --- |
| SD-11 | Every method has two parts. compute: run by the refresh job to write scores. read: used by a request to fetch a stored score. |
| SD-12 | Methods are registered by name, and the configuration picks them by name. A later method (for example Wave 1B) is a new module plus a configuration entry, with no change elsewhere. |
| SD-13 | Two-method slots at launch: interest (M1), product_ranking (M5), promoter_score (M8). Single-method: fraud rules (M9), the launch ranking layer, and M6, which runs as a job only, with nothing shown to promoters. The two retrieval methods both run as candidate sources and are merged, not split between users. |
| SD-14 | Every method has a model_version, raised whenever a code change could change its output. |

# 6. How the method is chosen per request

| Ref | Decision |
| --- | --- |
| SD-15 | A hash of user_id, a separate hash per slot, the split read from configuration, and the method named in policy_id. The full rules are in DS-017 Section 5. |
| SD-16 | The exploration slice: 5% of feed requests, top 3 positions untouched, is_exploration returned on the response. It is independent of method choice. |

# 7. Scores

| Ref | Decision |
| --- | --- |
| SD-17 | A request does no model calculation. It only reads stored scores, filters, merges and orders. All model calculation happens in the scheduled jobs. |
| SD-18 | All engine collections use the ml_ prefix. The list is below. |
| SD-19 | Every score row carries: the item or person scored, slot, method, model_version, config_version, score, confidence (where the method has one), the data window, the time computed, and the job run id. |
| SD-20 | A refresh writes a complete new batch and only then marks it as current. A request never reads a half-written batch. If a refresh fails, the previous batch stays in use. |
| SD-21 | Every job run is recorded in ml_job_runs: what ran, over what window, rows written, and whether it succeeded. |
| SD-22 | Refreshes run daily at 2 AM IST for the three two-method slots, M2 method two candidates, M6 and the fraud rules. The time is a setting. |
| SD-23 | The interest-score fallback ladder has five rungs, checked in order, first match wins: 1 at least 5 qualified actions and a fresh score; 2 fewer than 5 actions with declared interests, served as the floor plus those actions; 3 fewer than 5 actions and no declared interests, served as platform popularity over the last 30 days (a setting); 4 a stale (over 48 hours) or broken score, served as the old delivered score; 5 engine down, served as the old delivered score. If the engine's own store cannot be read, rung 5 applies at once. Rungs 4 and 5 fall through to rung 3 where no delivered score exists, each logged separately. At surface level the last step is the delivered ordering. The response names the rung. A fallback is never counted as a result for a method that did not run. [Assumed: AS-14] |

| Collection | Holds | Status |
| --- | --- | --- |
| ml_events | Every event from POST /v1/events | Set |
| ml_user_interest_scores | M1 interest scores, both methods | Exists today |
| ml_fraud_flags, ml_fraud_cases | Fraud flags and reviewed cases | Set |
| ml_product_scores | M5 product ranking scores | New |
| ml_promoter_scores | M8 promoter scores | New |
| ml_promoter_scores_monthly | Monthly copy for score history | New |
| ml_opportunity_scores | M6 output, not shown | New |
| ml_job_runs | Record of every job run | New |
| ml_config_changes | Record of every configuration change | New |
| ml_user_candidates | Retrieval method two: top 200 posts per user | New |
| ml_measurements | Weekly measures and reports | New |

# 8. Serving and monitoring

| Ref | Decision |
| --- | --- |
| SD-24 | Every response carries request_id, policy_id, model_version, config_version, fallback_step, is_exploration and reason_code (null for now). |
| SD-25 | Time limits per stage: retrieval 80 ms, ranking 80 ms, network and serialisation 40 ms, inside a 200 ms p95. A candidate source that runs over its limit is dropped for that request and logged. [Assumed: AS-07] |
| SD-26 | If either database cannot be read, the service returns an error at once so SOCO_BE falls back. No retries inside a request. |
| SD-27 | Tracked per surface: response time by stage, operational fallback rate (measured at SOCO_BE, including calls skipped by its circuit breaker or served from its cache), cold-start rungs reported separately, errors, and the number of users on each method. |
| SD-28 | A health check reports whether both database connections work. |

SOCO_BE is assumed to cache recommendation responses (AS-02). The monitoring in SD-27 is measured at the service, so cached reuse does not appear in its counts; E1 counts one row per list generated.

# 9. What this lets the models do

| Model | Runs as | Writes to | Serving |
| --- | --- | --- | --- |
| M1 interest | Two-method slot | ml_user_interest_scores | Feed, via the ranking layer |
| M5 product ranking | Two-method slot | ml_product_scores | Product detail and cart |
| M8 promoter score | Two-method slot | ml_promoter_scores, monthly copy | Feed ordering input |
| M6 opportunity | Job only | ml_opportunity_scores | Not shown in Wave 1A |
| M9 fraud rules | Single method | ml_fraud_flags, ml_fraud_cases | Review screen only |

# 10. Assumptions

AS-01 to AS-12 are in DS-017 Section 11 and apply here too. This agreement adds two.

| Ref | Assumption |
| --- | --- |
| AS-13 | The service is written in Python, the language of the M1 engine. |
| AS-14 | The thresholds in the SD-23 ladder are the ones in the Wave 1A build list (ENG-09). |

# 11. Change control and sign-off

After signature this agreement is frozen. Any change needs a new version number, agreed in writing by Allen and Aravinth.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Recommendation service | Allen |  |  |
| SOCO_BE hosting and fallback (SD-03) | Aravinth |  |  |
| Issued by (Cristo Labs) | Kala |  |  |